{{CLIENT_NAME}}

Data Migration Design

Prepared by: {{AUTHOR_NAME}}

Created: {{DOC_DATE}}

# How to Use This Questionnaire – REMOVE FROM DELIVERABLE

This document is both a discovery instrument and a build sheet. The first pass captures everything you need to scope the engagement; the second pass feeds those answers directly into AvePoint Fly so the platform can be configured without guesswork.

## When to use it

- Run it during the first one or two discovery sessions with the customer’s M365 administrator, security/compliance lead, and project sponsor.

- Have the customer fill in any sections you cannot answer for them (eligibility, licensing, compliance posture, business cutover constraints).

- Treat it as a living document — update it as design decisions are made and re-circulate before each major phase gate.

## How the sections map to AvePoint Fly

AvePoint Fly is configured in a consistent pattern across every workload: Connections → Migration Policies → Projects → Mappings. The questionnaire is ordered to feed that pattern.

| Section | Count / Size | Notes |
| --- | --- | --- |
| Section A – Source Tenant Profile | — | Inputs for the source Connection in Fly. |
| Section B – Destination Tenant Profile | — | Inputs for the destination Connection in Fly. |
| Section C – Identity & User Mapping | — | Drives the User Mapping CSVs and Entra ID project. |
| Section D – Workload Inventory & Scope | — | Drives per-workload Projects, Mappings, and Pre-Migration Calculator inputs. |
| Section E – AvePoint Fly Platform | — | AOS environment, region, licensing, user accounts inside Fly. |
| Section F – Authentication Method | — | Drives the App Profile vs. Service Account decision per workload. |
| Section G – Migration Strategy & Waves | — | Drives Project structure, Migration Policies (filters, conflict resolution, schedule). |
| Section H – Coexistence & Mail Flow | — | Drives cutover sequencing and any cross-tenant routing requirements. |
| Section I – Data Classification & Retention | — | Drives Sensitivity Label, Retention, and IRM handling in Policies. |
| Section J – Network & Firewall | — | Validates Fly SaaS connectivity and any agent installs (AD / Device). |
| Section K – Communications & Readiness | — | Customer-facing change plan. |
| Section L – Cutover & Post-Migration | — | Runbook inputs, delta migration windows, sign-off. |

## Filling it in

- Work top-to-bottom.

- For every “count / size” field, capture the number as of the date listed on the cover page so deltas can be measured later.

- For any unknown answer, write “TBD – owner: <name> – due: <date>.” An empty cell is a risk.

- Where a field has multiple acceptable answers, circle or bold the chosen option.

- Use Section M at the end to capture customer sign-off before you start building Connections in Fly.

## From questionnaire to configuration

Once sections A–D are answered, you have enough to begin building in Fly. Use this order:

- In AvePoint Online Services U.S. Government environment (fly-gov.avepointonlineservices.com), add the consulting users and assign Fly subscriptions (Section E).

- Create the source and destination Connections per workload using the authentication method chosen in Section F.

- Run Tenant Discovery and the Pre-Migration Calculator against the source. Reconcile the results against the inventory you captured in Section D.

- Build Migration Policies that encode the filters, conflict resolution, user mapping, label handling, and schedule defined in Sections G and I.

- Create Projects per wave and add Mappings (source object → destination object) using the user-mapping CSV from Section C.

- Run Pre-Analyze on every wave before cutting an actual migration.

- Use Reporting and the Download Center to generate evidence for the sign-off in Section M.

Critical environment note AvePoint Fly is integrated with AvePoint Online Services (AOS). The Commercial AOS environment (fly.avepointonlineservices.com) CANNOT create App Profiles or Service Account Profiles for GCC or GCC High tenants. For any Commercial → GCC High engagement you must use the U.S. Government environment of AOS at fly-gov.avepointonlineservices.com. If the customer does not yet have an AOS U.S. Government tenant, engage your AvePoint account executive before scheduling kickoff.

# Section A – Source Tenant Profile (Commercial)

These values feed the source Connection in Fly and the Pre-Migration Calculator.

## Tenant identity

| Question | Response / Notes |
| --- | --- |
| Source tenant type (Commercial, EDU, GCC, 21Vianet, GoDaddy) | Commercial |
| Primary .onmicrosoft.com tenant name | TBD – owner: <name> – due: <date>. |
| All custom / vanity domains attached to the source |  |
| Source tenant region / data center | East |
| Source Global Admin who will sponsor consents | <name> |
| Existing federation / SSO provider, if any (ADFS, Okta, Ping, Entra ID native) | Entra ID |
| Conditional Access policies that could block service / migration accounts |  |
| MFA enforcement model (per-user, CA, security defaults) |  |
| Are legacy auth protocols disabled? Exchange Online basic auth status |  |

## License & service inventory (source)

| Item | Count / Size | Notes |
| --- | --- | --- |
| Total licensed users | 49 / 1644gb | 468gb mailbox storage 1176 Archive storage |
| Shared mailboxes | 4 | Shared mailboxes account for 1gb |
| Resource mailboxes (rooms / equipment) | 0 |  |
| Distribution lists / mail-enabled security groups | 9 |  |
| Microsoft 365 Groups | 5 |  |
| Microsoft Teams (private + standard + shared channels) | 2 | Both Private |
| Public Folders (size in GB) | 0 |  |
| OneDrive sites and total storage (TB) |  |  |
| SharePoint Online sites and total storage (TB) | 2 | 53gb and 85gb |
| Power Platform environments / apps / flows / connectors | 0 |  |
| Entra ID users / groups / app registrations | 49/14 | 49 users 14 groups |

# Section B – Destination Tenant Profile (GCC High)

These values feed the destination Connection in Fly.

| Question | Response / Notes |
| --- | --- |
| Destination tenant type | GCC High |
| Primary .onmicrosoft.us tenant name | {{CLIENT_TENANT}}.onmicrosoft.us |
| Vanity domains added and verified in destination | To be added on cutover {{CLIENT_DOMAIN}} |
| Destination Global Admin who will sponsor consents | <name> |
| Are destination users provisioned (cloud-only) or pending Section C? | Yes |
| Conditional Access posture in destination (will service accounts be exempted?) | Yes |
| Will destination users be MFA-enforced from day one? | Yes |
| Pre-staged Teams / Groups / SharePoint sites required (template approach)? |  |
| Information barriers / segmentation policies that affect migration order |  |
| Sensitivity label scheme published in destination? (label IDs map 1:1 from source?) | Yes |
| Retention labels / policies published in destination? | Yes |
| Defender / Purview / DLP policies that could quarantine migrated content (e.g. links rewriting, attachment blocking) | No existing DLP |
| Storage quotas (OneDrive default, SharePoint site collection caps) |  |
| Destination data center / region | East |

# Section C – Identity & User Mapping

Fly resolves every object by mapping a source identity to a destination identity. Get this wrong and every workload misfires. Capture the rules here and then export the resulting user-mapping CSV into Fly.

## Identity strategy

| Question | Response / Notes |
| --- | --- |
| Will destination accounts be created up-front (recommended) or just-in-time during migration? | Up-front |
| UPN strategy: same prefix, new suffix? Same UPN if domain moves to GCC High? Different UPN entirely? | Same UPN |
| Source UPN suffix(es) | {{CLIENT_DOMAIN}} |
| Destination UPN suffix(es) | Precutover: {{CLIENT_TENANT}}.onmicrosoft.us Postcutover: {{CLIENT_DOMAIN}} |
| SMTP rewrite rules for proxy addresses during coexistence |  |
| Who provisions destination accounts? (Customer, consultant, Fly Entra ID migration project, scripted) | Consultant |
| Licensing assignment automation in destination (group-based, manual, script) |  |
| Password / MFA reset strategy at cutover |  |
| Will guests / external users be migrated, re-invited, or dropped? | No |
| Will admin / privileged identities be migrated, or rebuilt from scratch in GCC High? | Rebuilt from scratch |

## User mapping inputs

Build a CSV with at minimum: source UPN, source DisplayName, destination UPN, destination DisplayName. Add columns for source ImmutableId, target license SKU, wave number, and any workload-specific flags (e.g. mailbox vs no mailbox).

| Question | Response / Notes |
| --- | --- |
| Total rows expected in the user-mapping CSV | 49 |
| Source of truth for the mapping (HRIS export, GAL extract, manual spreadsheet, Entra ID migration project output) | Spreadsheet |
| Who maintains the CSV and where is it stored during the engagement? | Essendis |
| Are there name changes, marriages, or org-chart changes baked into the mapping? |  |
| Are there 1:many or many:1 mappings (mergers/divestitures)? If yes, describe |  |

# Section D – Workload Inventory & Scope

One subsection per Fly workload. Mark workloads not in scope with N/A so the customer signs off on the exclusions.

## D.1 Exchange Online

| Question | Response / Notes |
| --- | --- |
| In scope? (Yes / No) | Yes |
| Mailbox count and total size (GB) | 53 mailboxes 1645 |
| Largest mailbox size and any over 100GB | 53 |
| Archive (In-Place / Online Archive) enabled? Count and size |  |
| Migrate calendar / contacts / tasks / rules / categories / signatures? |  |
| Shared mailbox count and access model (full access, send-as, send-on-behalf) | 4 |
| Resource mailboxes (rooms / equipment) and booking policies to preserve | 0 |
| Litigation hold / In-Place hold / retention policies on source mailboxes |  |
| Use of S/MIME, journaling, or transport rules with sensitive routing |  |
| Outlook profile reconfiguration approach (Fly Outlook Profile tool, manual, script) |  |
| Delete-from-source approach after cutover (Fly built-in, manual, none) |  |

## D.2 Exchange Online Public Folders

| Question | Response / Notes |
| --- | --- |
| In scope? (Yes / No) |  |
| Total Public Folder count and size (GB) |  |
| Mail-enabled Public Folders and dependencies |  |
| Target shape in destination (Public Folders, M365 Groups, SharePoint, Teams) |  |
| Permissions model to preserve |  |

## D.3 OneDrive for Business

| Question | Response / Notes |
| --- | --- |
| In scope? (Yes / No) |  |
| OneDrive site count and total storage (TB) |  |
| Largest single OneDrive size |  |
| Files exceeding the 250GB single-file or path-length thresholds? |  |
| Versioning preservation policy (all versions / latest only / N most recent) |  |
| Sharing links handling (preserve, re-issue, drop) |  |
| External sharing in destination tenant (typically disabled in GCC High) |  |
| Sensitivity-labelled or IRM-protected files — how to map labels? |  |
| Use of OneDrive sync clients — plan to unlink and re-link? |  |

## D.4 SharePoint Online

| Question | Response / Notes |
| --- | --- |
| In scope? (Yes / No) |  |
| Site count by template (Communication, Team-connected, Classic, Hub) |  |
| Total SharePoint storage (TB) and largest single site |  |
| Hub site architecture to preserve / redesign |  |
| Custom solutions: SPFx, Add-ins, Workflows (2010/2013/Power Automate), custom themes / branding |  |
| Term store / managed metadata to migrate |  |
| Content types and site columns to preserve |  |
| Lists with > 5,000 items (list view threshold considerations) |  |
| Permissions: inherit, broken inheritance per item, AD-group-based, SharePoint groups |  |
| External users and guest access |  |
| Retention labels, holds, and records management in source |  |

## D.5 Microsoft 365 Groups

| Question | Response / Notes |
| --- | --- |
| In scope? (Yes / No) |  |
| Group count by type (Private, Public, Teams-connected, Yammer-connected) |  |
| Migrate Group membership and ownership? |  |
| Migrate Group conversation history (where applicable)? |  |
| Migrate Planner plans, buckets, tasks, and assignments? |  |
| Migrate connected SharePoint site contents? |  |
| Naming convention and group expiration policy in destination |  |

## D.6 Microsoft Teams

| Question | Response / Notes |
| --- | --- |
| In scope? (Yes / No) |  |
| Team count: standard, private channels, shared channels |  |
| Migrate channel messages, replies, reactions, mentions? |  |
| Migrate tabs (Wiki, OneNote, Planner, Lists, third-party apps)? |  |
| Migrate files behind channels (lives in SharePoint)? |  |
| Migrate meetings, recordings, transcripts, recurring meeting links? |  |
| Replace meeting links in messages at destination? (Fly customized feature) |  |
| Apps installed in Teams — are they available / approved in GCC High? |  |
| Live events, Townhalls, Webinars — in scope? |  |
| Phone System / Direct Routing / Operator Connect — cutover plan separately? |  |

## D.7 Microsoft Teams Chat (1:1 and Group Chats)

| Question | Response / Notes |
| --- | --- |
| In scope? (Yes / No) |  |
| Volume estimate (messages, attachments) per user |  |
| Cut-off date for chats to migrate (e.g. last 12 months only)? |  |
| External / federated chats handling |  |
| Migrate chat attachments (stored in OneDrive)? |  |
| Bot, app, and adaptive-card message handling |  |

## D.8 Power Platform

| Question | Response / Notes |
| --- | --- |
| In scope? (Yes / No) |  |
| Environment count and types (Default, Production, Sandbox, Developer, Dataverse-backed) |  |
| Canvas apps, Model-driven apps, Power Pages count |  |
| Power Automate flows count and connector inventory |  |
| Dataverse tables and data volume |  |
| Custom connectors and their availability in GCC High |  |
| Solution packaging strategy (managed / unmanaged) |  |
| AI Builder, Copilot Studio, Power Virtual Agents assets |  |

## D.9 Microsoft Entra ID

| Question | Response / Notes |
| --- | --- |
| In scope? (Yes / No) |  |
| Users, groups, contacts counts |  |
| App registrations / Enterprise apps in scope |  |
| Devices to migrate (Entra-joined, Hybrid-joined, registered) |  |
| Administrative units and PIM roles to recreate |  |
| Authentication methods to migrate (FIDO2, Authenticator, certificate-based, Windows Hello) |  |

## D.10 Active Directory (on-premises) and Devices

| Question | Response / Notes |
| --- | --- |
| In scope? (Yes / No) |  |
| Will AD Migration Agent be installed? On which server(s)? |  |
| Forest / domain count and trust model |  |
| Workstation count, OS mix, and join state (AD, AAD-joined, hybrid) |  |
| Device Migration Agent install plan (waves, deployment tool, user disruption window) |  |
| Re-imaging vs. in-place rejoin decision |  |

## D.11 Out of Scope (capture explicitly)

| Question | Response / Notes |
| --- | --- |
| Items the customer is keeping in Commercial |  |
| Items being decommissioned |  |
| Items being handled by another tool / process |  |
| Confirmation that the customer accepts these exclusions (sign-off captured in Section M) |  |

# Section E – AvePoint Fly Platform Configuration

| Question | Response / Notes |
| --- | --- |
| AvePoint Online Services environment to be used | U.S. Government – https://fly-gov.avepointonlineservices.com |
| AOS tenant data center selected (recommend same region as destination) |  |
| AOS application administrators (consultant users who will operate Fly) |  |
| Fly subscription type and number of seats / objects purchased |  |
| Are seats / object licenses sufficient for the volume in Section D? |  |
| Customer Fly users to be added (read-only auditors, project owners) |  |
| Email notification recipients for job completion / failure |  |
| Will the Fly Public API be used (for orchestration / reporting integration)? |  |
| Browser standard for operator workstations (latest Chrome / Edge / Firefox) |  |

# Section F – Authentication Method per Workload

Fly supports several authentication models. Choose per workload based on the customer’s security stance and the role requirements documented in the Fly User Guide. Custom App Profile is typically preferred for production engagements because it avoids storing user passwords.

| Question | Response / Notes |
| --- | --- |
| Default authentication preference (Custom App Profile / Custom Delegated App Profile / Service Account / Fly App Profile / Fly Delegated App Profile) |  |
| Exchange Online – source auth method and account/app name |  |
| Exchange Online – destination auth method and account/app name |  |
| SharePoint Online – source auth method |  |
| SharePoint Online – destination auth method |  |
| OneDrive – source auth method |  |
| OneDrive – destination auth method |  |
| Teams – source auth method |  |
| Teams – destination auth method |  |
| Teams Chat – source auth method |  |
| Teams Chat – destination auth method |  |
| M365 Groups – source auth method |  |
| M365 Groups – destination auth method |  |
| Power Platform – source auth method |  |
| Power Platform – destination auth method |  |
| Public Folders – source auth method |  |
| Public Folders – destination auth method |  |
| Entra ID – source auth method |  |
| Entra ID – destination auth method |  |
| Will the ApplicationImpersonation role retirement affect any planned Exchange auth path? Mitigation in place? |  |
| Service account MFA exemption strategy (Conditional Access named-location exclusion, app password, FIDO2-bypassed account) |  |
| Microsoft Rights Management Service activated in source and destination? |  |
| Confirmed: a separate dedicated migration account / app is used (not the customer admin’s daily-driver account) |  |

# Section G – Migration Strategy & Wave Planning

| Question | Response / Notes |
| --- | --- |
| Overall approach: big-bang cutover, phased waves, parallel run |  |
| Number of waves and target wave sizes (users / sites / GB) |  |
| Wave criteria (department, geography, criticality, dependency, VIP late) |  |
| Pilot wave size and acceptance criteria |  |
| Pre-stage (T-N days) and delta-sync windows per wave |  |
| Conflict resolution default: Skip, Overwrite, Merge, Append-numeric, Container-level |  |
| Per-workload conflict rules that differ from the default |  |
| Maximum allowable downtime per user during cutover |  |
| Concurrent job throttling expectations (jobs per workload, Microsoft service throttling tolerance) |  |
| Use of filter policies (date ranges, folder excludes, file-type excludes) |  |
| Use of Pre-Analyze on every wave? (recommended: yes) |  |
| Reporting cadence and stakeholders |  |

# Section H – Coexistence & Mail Flow

| Question | Response / Notes |
| --- | --- |
| Coexistence required? Expected duration |  |
| GAL synchronization between Commercial and GCC High — tool of choice |  |
| Free/busy availability between tenants required? |  |
| Cross-tenant mail routing approach (split-domain, dual-delivery, smart host, MX cutover only) |  |
| SPF, DKIM, DMARC plan during and after cutover |  |
| Distribution list / shared mailbox cutover sequencing |  |
| Booking attendant / resource mailbox cutover sequencing |  |
| External partners / vendors that need to be notified of new addresses |  |
| Federation between Teams tenants required (external access vs. guest access policies) |  |
| SharePoint cross-tenant access (B2B direct connect) needed during coexistence? |  |

# Section I – Data Classification, Labels, Retention & Compliance

| Question | Response / Notes |
| --- | --- |
| Sensitivity labels in source — export the label taxonomy | No sensitivity labels are being used. |
| Sensitivity labels in destination — published and tested? |  |
| Label mapping table: source label → destination label (attach as appendix) |  |
| Encryption / IRM handling: re-protect at destination, decrypt-and-rewrap, leave as-is |  |
| Retention labels in source and the disposition for migrated items |  |
| Litigation holds / In-Place holds: pause, copy, recreate? |  |
| eDiscovery cases active on source — how preserved? |  |
| Records management labels (regulatory records) — destination handling |  |
| Content with DLP matches — will destination DLP quarantine or block? |  |
| Audit log preservation requirement (export window before source decommission) |  |
| Chain-of-custody / evidentiary reporting required for regulators? |  |

# Section J – Network, Firewall & Throttling

| Question | Response / Notes |
| --- | --- |
| Confirm outbound HTTPS access to fly-gov.avepointonlineservices.com from operator workstations |  |
| Confirm outbound access to Microsoft 365 GCC High endpoints (*.office365.us, *.microsoftonline.us, etc.) from the source and destination |  |
| Proxy / TLS inspection rules that could break Microsoft Graph / EWS / SharePoint REST calls |  |
| Network egress capacity available for migration windows |  |
| For AD Migration Agent: server location, OS, .NET version, service account, outbound connectivity |  |
| For Device Migration Agent: deployment tool (Intune, SCCM, manual), reboot tolerance, user disruption windows |  |
| Expected Microsoft throttling thresholds and back-off strategy |  |
| Will any source data be migrated from on-premises sources (Exchange On-Prem, file shares uploaded into source SharePoint, etc.)? |  |

# Section K – Communications & User Readiness

| Question | Response / Notes |
| --- | --- |
| End-user communication owner |  |
| Communication plan documents and channels (intranet, email, Teams, town halls) |  |
| Number and timing of user comms (T-30, T-14, T-7, T-1, day-of, day-after) |  |
| Training materials for the destination tenant (GCC High differences from Commercial) |  |
| Helpdesk / support model during waves (extra staffing, special queue, ticket triage) |  |
| VIP / executive special handling and white-glove list |  |
| Outlook reconfiguration instructions (manual vs. Fly Outlook profile tool) |  |
| Teams desktop / mobile re-sign-in instructions |  |
| OneDrive sync re-link instructions |  |
| Bookmark, MFA, and external sharing change-impact summary |  |

# Section L – Cutover & Post-Migration

| Question | Response / Notes |
| --- | --- |
| Cutover runbook owner and document location |  |
| Pre-cutover freeze window (T-N hours of source change-freeze) |  |
| Delta / incremental migration window per workload |  |
| MX / autodiscover cutover sequence and DNS TTL pre-lowering |  |
| Verification checklist per user (mailbox open, OneDrive accessible, Teams chats visible, SharePoint sites browsable) |  |
| Hyper-care window length and staffing |  |
| Rollback criteria and rollback procedure per workload |  |
| Source-tenant decommission timeline and data deletion / retention requirements |  |
| Final reports to generate from Fly Download Center (migration summary, exception, audit) |  |
| Aviator engagement post-migration? (copy/merge restructuring, classic-to-modern SPO conversion) |  |
| Lessons-learned session date |  |

# Section M – Customer Review & Sign-Off

Capture sign-off before any Connections, Policies, or Projects are built in Fly. Re-circulate after major design changes.

| Question | Response / Notes |
| --- | --- |
| I have reviewed Sections A–D and confirm scope and inventory are correct |  |
| I accept the out-of-scope list in Section D.11 |  |
| I confirm authentication methods and service accounts in Sections E and F |  |
| I approve the wave plan and conflict-resolution defaults in Section G |  |
| I approve the coexistence and mail-flow design in Section H |  |
| I approve the label / retention / IRM handling in Section I |  |
| I approve the cutover runbook outline in Section L |  |

### Signatures

| Question | Response / Notes |
| --- | --- |
| Customer project sponsor – name / title / date / signature |  |
| Customer technical lead – name / title / date / signature |  |
| Customer security & compliance lead – name / title / date / signature |  |
| Consulting engagement lead – name / title / date / signature |  |

Reference AvePoint Fly documentation: https://learn.avepoint.com/fly-user-guide/about-fly.html Fly Migration Process Guide: https://learn.avepoint.com/fly-migration-process/about-this-guide.html Fly Support Lists (what is and isn’t migrated per workload): https://learn.avepoint.com/fly-support-lists/about-support-lists.html Fly Troubleshooting Guide: https://learn.avepoint.com/fly-troubleshooting/about-this-guide.html AvePoint Online Services U.S. Government environment: https://fly-gov.avepointonlineservices.com